|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **WBS #** | **WBS**  **Deliverable** | **Activity #** | **Activity to complete the deliverable** | **Duration (# of Days)** | **Responsible Team Member(s) & Role(s)** |
| 2 | Documentation | 2.1 | Team Members and Project Proposal | 2 | Sanaullah  Hammad Javed |
| 2.2 | Documentation | 2.2 | Project Proposal Document | 3 | Sanaullah  Hammad Javed |
| 2.2 | Project Proposal Document | 2.2.1 | Opportunity & Stakeholders | 1 | Sanaullah  Hammad Javed |
| 2.2 | Project Proposal Document | 2.2.2 | Existing Systems | 2 | Sanaullah  Hammad Javed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2.2 | Project Proposal Document | 2.2.3 | Problem Statement | 1 | Sanaullah  Hammad Javed |
| 2.2 | Project Proposal Document | 2.2.4 | Proposed Solution | 1 | Sanaullah  Hammad Javed |
| 2.2 | Project Proposal Document | 2.2.5 | Project Scope | 4 | Sanaullah  Hammad Javed |
| 2.2 | Project Proposal Document | 2.2.5.1 | Booking Module | 20 | Sanaullah |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |
| 2.2 | Project Proposal Document | 2.2.5.2 | Real-Time Notification | 15 | Sanaullah |
| 2.2 | Project Proposal Document | 2.2.5.3 | Worker Profile Management | 15 | Sanaullah |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2.2 | Project Proposal Document | 2.2.5.4 | C  ustomer Feedback & Ratings | 20 | Sanaullah  Hammad Javed |
| 2.2 | Project Proposal Document | 2.2.5.5 | Emergency Booking Module | 15 | Sanaullah  Hammad Javed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2.3 | Proposal Plan | 2.3.1 | Proposed changes | 2 | Sanaullah  Hammad Javed |
| 2.3 | Proposal Plan | 2.3.2 | Work Breakdown Structure | 3 | Sanaullah  Hammad Javed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2.4 | Planning Document | 2.4 | Each Team Member’s Responsibilities | 1 | Sanaullah  Hammad Javed |
| 2.5 | Documentatio n | 2.5 | Final Documentation Introduction | 1 | Sanaullah  Hammad Javed |
| 2.6 | Documentatio n | 2.6 | Market Survey | 10 | Sanaullah  Hammad Javed |
| 2.6 | Market Survey | 2.6.1 | Survey | 1 | Sanaullah  Hammad Javed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2.6 | Market Survey | 2.6.2 | Brainstorming | 6 | Sanaullah  Hammad Javed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2.7 | Documentation | 2.7 | Requirement Analysis | 5 | Sanaullah  Hammad Javed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2.7 | Requirement Analysis | 2.7.1 | Functional Requirements | 4 | Sanaullah  Hammad Javed |
| 2.7 | Requirement Analysis | 2.7.2 | Non-Functional Requirements | 3 | Sanaullah  Hammad Javed |
| 2.7 | Requirement Analysis | 2.7.3 | Stakeholder Requirements | 1 | Sanaullah  Hammad Javed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 2.7 | Documentation | 2.8 | System Design | 8 | Sanaullah |
| 2.8 | System Design | 2.8.1 | Class Diagram | 8 | Hammad Javed |
| 2.8 | System Design | 2.8.2 | Architectural Design | 3 | Hammad Javed |
| 2.8 | System Design | 2.8.3 | Use Cases | 3 | Hammad Javed |
| 2.8 | System Design | 2.8.4 | Activity Diagrams | 5 | Sanaullah  Hammad Javed |
| 2.9 | Implementati on | 2.9 | Development | 30 | Sanaullah  Hammad Javed |
| 2.10 | Testing & Performance | 2.10 | Testing & Performance Evaluation | 20 | Sanaullah  Hammad Javed |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Evaluation |  |  |  |  |
| 3 | System | 3.1 | Development Environment | 10 | Sanaullah  Hammad Javed |
| 3.1 | System | 3.2 | Mobile Application | 40 |  |
| 3.2 | Mobile Application | 3.2.1 | Front End | 20 | Sanaullah  Hammad Javed |
| 3.3 | Mobile Application | 3.3.1 | Back End | 20 | Sanaullah  Hammad Javed |